Sprint Retrospective

| User Story | What Went Well | What Went Poorly | What Ideas Do You Have | How Should We Take Action |
| --- | --- | --- | --- | --- |
| User Registration (US1) | Registration flow was simple and intuitive. Role selection (athlete/coach) worked as expected. | Error messages for invalid inputs were not always descriptive. | Improve inline validation and real-time feedback. | Add client-side validation and clearer error messages before submission. |
| Athlete Profile Setup (US2) | Profile data was saved correctly and reflected instantly in the UI. | Some optional fields caused confusion for first-time users. | Introduce guided tooltips or helper text for profile fields. | Add field descriptions and mark optional fields clearly. |
| Add Team (US3) | Team search and request flow worked smoothly. | No clear status indicator after sending a join request. | Show request status (pending/approved/rejected). | Implement a request status indicator in the team section. |
| Log New Game (US4) | Game logging captured detailed statistics accurately. | Entering stats manually was time-consuming. | Introduce quicker input controls or presets. | Optimize stat entry UI with buttons and shortcuts. |
| Approve Game Logs (US5) | Coach approval mechanism worked reliably. | Coaches lacked a summary view before approving logs. | Add a preview or comparison view for submitted stats. | Implement a review screen with aggregated stats before approval. |
| Game Timeline (US6) | Timeline displayed games in correct chronological order. | Timeline became cluttered with many games. | Add filters by date, team, or competition. | Implement filtering and sorting options in the timeline. |
| Performance Visualization (US7) | Graphs and charts helped users understand performance trends. | Initial loading time for analytics was slightly slow. | Cache frequently accessed performance data. | Optimize queries and introduce data caching where possible. |
| Create Team (US8) | Team creation flow was straightforward and error-free. | Limited customization options during creation. | Allow adding team logo and description during setup. | Extend team creation form with additional customization fields. |
| Share Gamelogs (US9) | Sharing approved game logs worked seamlessly. | No preview before posting the game log. | Add a preview mode for shared posts. | Implement a post preview screen before publishing. |
| View Athletes & Teams (US10) | Search results were accurate and fast. | Search did not support partial or fuzzy matching well. | Improve search flexibility and ranking. | Enhance search logic with partial matching and relevance scoring. |
| Athlete Dashboard (US11) | Dashboard provided a clear summary of performance and recent games. | Information density felt overwhelming for new users. | Allow dashboard customization. | Add toggle options to hide/show dashboard sections. |